SauceDemo – Test Plan

Document Version: 1.0
Project: SauceDemo Web Application
Testing Type: Manual Testing
Document Type: Test Plan
Prepared By: QA Tester
Status: Draft / In Progress

1. Introduction

1.1 Purpose

The purpose of this Test Plan is to define the testing approach, scope, objectives, resources, test activities, deliverables, risks, and acceptance criteria for testing the SauceDemo web application.

The objective is to verify that the application functions according to its intended requirements and provides a reliable and user-friendly experience across the supported application workflows.

2. Application Overview

SauceDemo is a web-based e-commerce application that allows users to:

- Log in using valid credentials

- View available products

- View product details

- Sort products

- Add products to the shopping cart

- Remove products from the cart

- Review cart contents

- Enter checkout information

- Complete an order

- Logout from the application

The application will be tested from the perspective of an end user.

3. Test Objectives

The primary objectives of testing are:

- Verify that all major application functionalities work as expected.

- Validate login and authentication-related functionality.

- Verify product listing and product details.

- Verify product sorting functionality.

- Verify Add to Cart and Remove from Cart functionality.

- Verify cart data and cart count.

- Verify checkout functionality.

- Verify order completion.

- Verify navigation between application pages.

- Identify, document, and track defects.

- Perform retesting of fixed defects.

- Perform regression testing to ensure existing functionality is not affected by changes.

- Verify basic UI usability and compatibility.

4. Scope of Testing

4.1 In Scope

The following modules will be covered:

Login

- Valid login

- Invalid login

- Empty username/password

- Locked user

- Error messages

- Logout

Inventory / Products

- Product listing

- Product names

- Product prices

- Product images

- Product descriptions

- Product sorting

- Add to Cart

- Remove from Cart

Product Details

- Product information

- Price

- Description

- Image

- Add/Remove from Cart

- Back navigation

Shopping Cart

- Added products

- Product quantity

- Product price

- Cart count

- Remove product

- Continue shopping

- Checkout navigation

Checkout

- Customer information

- Mandatory fields

- Invalid/empty input

- Continue button

- Order summary

Order Completion

- Order overview

- Total amount

- Finish button

- Order confirmation

- Back/Home navigation

Navigation

- Page navigation

- Browser refresh

- Back/forward navigation

- Logout

5. Out of Scope

The following areas are outside the scope of this project unless specifically required:

- Backend/API testing

- Database testing

- Performance/load testing

- Security penetration testing

- Payment gateway integration testing

- Real-world payment transactions

- Source-code testing

- Production infrastructure testing

- Server/network infrastructure testing

6. Testing Approach

Testing will primarily follow a manual black-box testing approach.

The tester will validate application behavior based on the expected functionality without accessing or modifying the application's source code.

The following testing techniques will be used:

- Functional Testing

- Positive Testing

- Negative Testing

- Smoke Testing

- Sanity Testing

- Regression Testing

- Retesting

- UI Testing

- Usability Testing

- Compatibility Testing

- Boundary Value Analysis

- Equivalence Partitioning

- Exploratory Testing

7. Test Levels

The project will primarily focus on:

System Testing

The complete SauceDemo application will be tested from an end-user perspective.

Integration-Oriented Validation

Interactions between major application components will be validated, such as:

Inventory → Cart → Checkout → Order Confirmation

8. Test Environment

Testing will be performed using:

| Component | Details |
| --- | --- |
| Application | SauceDemo |
| Application Type | Web Application |
| Testing Type | Manual |
| Operating System | Windows |
| Browser | Google Chrome |
| Browser | Microsoft Edge |
| Browser | Mozilla Firefox |
| Test Management | Excel |
| Defect Tracking | Jira / Excel |
| Documentation | MS Excel / MS Word |

Browser versions should be recorded at the time of actual execution.

9. Test Data

Test data will include:

Valid Data

- Valid username

- Valid password

- Valid customer information

Invalid Data

- Invalid username

- Invalid password

- Incorrect combinations

- Invalid customer information

Boundary/Negative Data

- Empty fields

- Minimum/maximum values where applicable

- Special characters

- Numeric values

- Spaces

- Unexpected input

Test data will be maintained separately to ensure consistency and repeatability.

10. Test Scenario & Test Case Design

Test scenarios will first be identified for each application module.

Detailed test cases will then be created containing:

- Test Case ID

- Module

- Test Case Description

- Preconditions

- Test Steps

- Test Data

- Expected Result

- Actual Result

- Status

- Comments

The project currently contains 195 test scenarios, which will be reviewed and converted into detailed test cases where appropriate.

11. Test Execution

During execution, each test case will be marked as:

- PASS – Actual result matches expected result.

- FAIL – Actual result does not match expected result.

- BLOCKED – Testing cannot continue due to a dependency/issue.

- NOT EXECUTED – Test has not yet been executed.

Execution results will be recorded in the Test Execution Report.

12. Defect Management

Any deviation between expected and actual behavior will be investigated and, if confirmed as a defect, documented.

Each defect should contain:

- Defect ID

- Summary

- Description

- Module

- Environment

- Preconditions

- Steps to Reproduce

- Expected Result

- Actual Result

- Severity

- Priority

- Screenshot/Evidence

- Status

- Assigned To

- Retest Result

13. Defect Life Cycle

The expected defect lifecycle is:

New → Assigned → Open → Fixed → Retest → Verified → Closed

If the issue still exists:

Retest → Reopened

Other possible statuses may include:

- Rejected

- Duplicate

- Deferred

- Not a Bug

- Cannot Reproduce

14. Severity Classification

| Severity | Description |
| --- | --- |
| Critical | Application or major business functionality is completely unavailable |
| High | Major functionality is severely affected |
| Medium | Functionality is affected but workaround exists |
| Low | Minor functional/UI issue |

15. Priority Classification

| Priority | Description |
| --- | --- |
| P1 – High | Requires immediate attention |
| P2 – Medium | Should be fixed in the current release |
| P3 – Low | Can be fixed in a future release |

Severity and Priority will be assigned independently based on business impact and urgency.

16. Smoke Testing

A smoke test will be executed before detailed testing to verify that the application is stable enough for further testing.

Example smoke tests:

- Application loads successfully

- Login works

- Inventory page opens

- Product can be added to cart

- Cart opens

- Checkout page opens

- Logout works

If critical smoke tests fail, detailed testing may be stopped until the environment/build is stable.

17. Sanity Testing

Sanity testing will be performed after specific changes or fixes to verify that the affected functionality is working correctly and that the change has not introduced obvious issues.

Example:

If cart functionality is modified:

Login → Inventory → Add Product → Cart → Remove Product

will be checked before broader regression testing.

18. Regression Testing

Regression testing will be performed after defect fixes or significant changes.

Regression testing will verify that existing functionality remains unaffected.

Key regression areas:

- Login

- Inventory

- Product details

- Sorting

- Cart

- Checkout

- Order completion

- Logout

19. Retesting

Failed test cases associated with confirmed defects will be executed again after the defect is marked as fixed.

The objective is to verify that:

- The original defect has been resolved.

- The expected functionality now works correctly.

20. Entry Criteria

Testing can begin when:

- Application is accessible.

- Required test environment is available.

- Requirements/application behavior are understood.

- Test data is available.

- Test scenarios/test cases are prepared.

- Required browsers are available.

- No critical environment issue prevents testing.

21. Exit Criteria

Testing can be considered complete when:

- Planned test cases have been executed.

- Critical functionality has been tested.

- High-severity defects are resolved or formally accepted/deferred.

- Failed test cases have been investigated.

- Required retesting has been completed.

- Regression testing has been completed.

- Test execution results are documented.

- RTM is updated.

- Test Summary Report is prepared.

22. Deliverables

The following documents will be maintained as part of the project:

| # | Deliverable |
| --- | --- |
| 1 | Test Plan |
| 2 | Requirements/Application Understanding |
| 3 | Test Scenarios |
| 4 | Test Cases |
| 5 | Test Data |
| 6 | RTM |
| 7 | Test Execution Report |
| 8 | Defect Report |
| 9 | Test Summary Report |

23. Roles and Responsibilities

QA Tester

Responsible for:

- Understanding requirements

- Preparing test scenarios

- Designing test cases

- Preparing test data

- Executing test cases

- Reporting defects

- Performing retesting

- Performing regression testing

- Maintaining test documentation

- Preparing test summary reports

Developer

Responsible for:

- Analyzing reported defects

- Fixing confirmed defects

- Providing updated builds/changes

- Supporting defect investigation

QA Lead / Manager

Responsible for:

- Reviewing test strategy

- Reviewing test cases

- Monitoring test execution

- Reviewing defects

- Managing testing risks

- Approving test completion

For your portfolio project, you can perform these QA activities yourself while documenting them as project roles.

24. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Application unavailable | High | Verify environment before execution |
| Browser compatibility issue | Medium | Test on multiple supported browsers |
| Unclear requirements | Medium | Document assumptions and expected behavior |
| Defect blocks testing | High | Report and track blocker immediately |
| Test data issue | Medium | Maintain reusable test data |
| Environment instability | High | Perform smoke testing before execution |
| Limited testing time | Medium | Prioritize critical functionality |

25. Assumptions

The following assumptions are made:

- The application is accessible during planned testing.

- Test credentials are available.

- The application is available in a test environment.

- Expected application behavior can be determined from the available application functionality.

- No real payment transaction is required.

- Testing is performed from an end-user perspective.

26. Test Metrics

The following metrics will be tracked:

Test Case Metrics

- Total Test Cases

- Executed

- Passed

- Failed

- Blocked

- Not Executed

Defect Metrics

- Total Defects

- Critical

- High

- Medium

- Low

- Open

- Fixed

- Reopened

- Closed

Example

| Metric | Count |
| --- | --- |
| Total Test Cases | 195+ |
| Executed | TBD |
| Passed | TBD |
| Failed | TBD |
| Blocked | TBD |
| Defects | TBD |
| Critical | TBD |
| High | TBD |
| Medium | TBD |
| Low | TBD |

Do not fill these numbers until you actually execute the test cases.

27. Traceability

Requirements will be mapped with corresponding test scenarios and test cases using an RTM (Requirements Traceability Matrix).

The RTM will help ensure that:

Requirement → Test Scenario → Test Case → Execution → Defect

is traceable throughout the testing process.

28. Test Completion

After completion of all planned testing activities, a Test Summary Report will be prepared containing:

- Testing scope

- Testing activities performed

- Test execution statistics

- Defect statistics

- Outstanding defects

- Risks

- Limitations

- Overall testing status

- Final recommendation

29. Approval

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| QA Tester | __________ | Pending | ______ |
| QA Lead | __________ | Pending | ______ |
| Project Manager | __________ | Pending | ______ |